SENTINEL — AUTONOMOUS SRE

Project Structure & MVP Development Document

# 1. Project Overview

Sentinel is an AI-powered autonomous Site Reliability Engineering (SRE) system that detects software incidents, investigates their root causes using logs, metrics and health information, creates remediation plans, evaluates proposed actions through a policy-driven safety engine, executes permitted recovery actions, and verifies whether the system has recovered. High-risk actions are blocked or routed for human approval.

# 2. Core Objective

Build a working closed-loop autonomous incident recovery system that can demonstrate real failure detection, AI-driven investigation, controlled remediation, safety governance, and post-action verification within a 36-hour hackathon.

Core Loop: DETECT → INVESTIGATE → PLAN → GOVERN → EXECUTE → VERIFY → RECOVER

# 3. Problem Statement

When production software fails, engineers often need to inspect multiple sources such as application logs, metrics, service health, database status and recent system events before deciding how to recover the service. This manual investigation increases Mean Time to Recovery (MTTR), especially when incidents happen outside normal working hours.

# 4. Proposed Solution

Sentinel acts as an AI first responder for software incidents. It continuously observes a controlled application environment, identifies abnormal conditions, gathers evidence, reasons about likely root causes, proposes remediation, passes the action through safety policies, executes approved operations, and verifies recovery. If recovery fails, Sentinel can re-investigate, attempt another permitted remediation, roll back supported actions, or escalate to a human.

# 5. Overall System Architecture

USER / JURY
    ↓
SENTINEL DASHBOARD
    ↓
SENTINEL BACKEND
    ├── Incident Detection Engine
    ├── AI SRE Agent
    ├── Safety / Policy Engine
    ├── Tool Executor
    └── Verification / Rollback Engine
    ↓
DEMO INFRASTRUCTURE
    ├── Frontend Application
    ├── Backend API
    └── PostgreSQL Database
    ↓
MONITORING DATA
    ├── Health Checks
    ├── Logs
    └── Metrics

# 6. Major Modules to Develop

## 6.1 Demo Application

Frontend application

Backend REST API

PostgreSQL database

Docker-based deployment

## 6.2 Monitoring Engine

Service health checks

API response/error monitoring

CPU/memory or basic system metrics

Application and container logs

## 6.3 Incident Detection Engine

Detect failed health checks and abnormal error rates

Create incident records

Assign severity

Trigger the AI investigation workflow

## 6.4 AI SRE Agent

Receive incident context

Investigate using controlled tools

Analyze logs, metrics and service state

Perform evidence-based root-cause analysis

Generate remediation plans

Choose appropriate tools through function/tool calling

## 6.5 Agent Tool Layer

get_system_status()

get_service_logs()

get_metrics()

check_database()

check_service()

restart_service()

rollback_service()

verify_recovery()

## 6.6 Safety / Guardrail Engine

Classify proposed actions by risk

Apply explicit execution policies

Automatically allow safe actions

Require human approval for higher-risk actions

Block critical/destructive operations

Maintain an auditable decision record

## 6.7 Tool Executor

Execute only approved tools

Interact with Docker/containerized services

Return real execution results to the agent

## 6.8 Verification Engine

Check database recovery

Check API health

Check application health

Confirm error-rate recovery

Mark incidents resolved only after verification

## 6.9 Rollback System

Restore supported previous states

Stop repeated unsuccessful remediation

Escalate when recovery cannot be safely completed

## 6.10 Failure Simulation Panel

Kill database

Break API

Generate high error rate

Break selected configuration

Reset demo environment

## 6.11 SRE Dashboard

System health overview

Active incident view

AI investigation timeline

Root-cause analysis card

Remediation recommendation

Risk level and policy decision

Human approval controls

Execution logs

Recovery/MTTR display

Incident history

# 7. End-to-End Operational Flow

1. Application is running normally.

2. A failure is introduced or naturally detected.

3. Monitoring identifies abnormal system state.

4. Incident Detection Engine creates an incident.

5. AI SRE Agent receives the incident context.

6. Agent collects evidence through controlled tools.

7. Agent determines the most likely root cause and confidence.

8. Agent creates a remediation plan.

9. Safety Engine evaluates the proposed action.

10. Safe actions are automatically executed; risky actions require approval; critical actions are blocked.

11. Tool Executor performs the approved operation.

12. Verification Engine checks whether the system recovered.

13. If successful, the incident is closed.

14. If unsuccessful, the agent re-investigates and may attempt another permitted action or rollback.

15. If safe recovery is not possible, the system escalates to a human.

# 8. Primary Live Demo Scenarios

## Scenario 1 — Database Failure and Autonomous Recovery

The team clicks 'Kill Database'. PostgreSQL is stopped. Sentinel detects the resulting health failure and API error spike, investigates logs and database status, identifies the database as the likely root cause, proposes a low-risk service restart, passes the action through the safety engine, executes the restart, and verifies API/database recovery.

## Scenario 2 — Dangerous Action Blocked

The agent proposes a higher-risk configuration change. The safety engine classifies the operation as high risk and prevents automatic execution. The dashboard shows that human approval is required.

## Scenario 3 — Failed Remediation and Re-investigation

A first remediation attempt does not restore the system. Sentinel observes the failed result, collects new evidence, updates its diagnosis, and proposes a second permitted remediation or rollback. This demonstrates a closed-loop agent rather than a fixed if-then script.

# 9. Proposed Technology Stack

Frontend: React + TypeScript + Tailwind CSS + Recharts

Backend: Node.js + Express

Real-time updates: WebSocket / Socket.IO

AI: LLM with tool/function calling

Infrastructure: Docker + Docker Compose

Database: PostgreSQL

Monitoring: Prometheus or lightweight custom metrics/health collector

Logs: Docker/container logs

Version control: Git + GitHub

# 10. AI Agent Decision Flow

INCIDENT
   ↓
OBSERVE
   ├── Logs
   ├── Metrics
   ├── Health
   └── Service State
   ↓
ANALYZE
   ↓
ROOT CAUSE + CONFIDENCE
   ↓
REMEDIATION PLAN
   ↓
SAFETY / POLICY CHECK
   ├── LOW RISK → AUTO EXECUTE
   ├── MEDIUM/HIGH RISK → HUMAN APPROVAL
   └── CRITICAL → BLOCK
   ↓
EXECUTE
   ↓
VERIFY
   ├── SUCCESS → CLOSE INCIDENT
   └── FAILURE → RE-INVESTIGATE / ROLLBACK / ESCALATE

# 11. Safety Policy Matrix

| Action | Risk | Default Decision | Example |
| --- | --- | --- | --- |
| Read logs | Low | Automatic | Collect evidence |
| Health check | Low | Automatic | Verify service |
| Restart service | Low/Medium | Automatic if policy allows | Restart PostgreSQL |
| Scale service | Medium | Approval | Increase replicas |
| Change configuration | High | Human approval | Modify production config |
| Delete database/resource | Critical | Blocked | Destructive operation |

# 12. MVP Scope for 36 Hours

The project will prioritize a reliable end-to-end demonstration over enterprise-scale breadth.

## Must Have

Containerized demo application

Database failure simulation

Monitoring and incident detection

AI investigation with tool calling

Root-cause analysis

Safety policy engine

Automatic restart of a permitted service

Post-action verification

Human approval/blocking flow

Professional dashboard

## Should Have

API failure scenario

Configuration failure scenario

Rollback

Second remediation attempt

Incident history

Metrics charts

## Do Not Build for MVP

Full enterprise Kubernetes platform

Full AWS/Azure/GCP integration

Custom-trained LLM

Large-scale distributed monitoring platform

Unrestricted shell access for the LLM

Dozens of failure scenarios

# 13. 36-Hour Development Plan

| Time | Focus | Deliverable |
| --- | --- | --- |
| Hours 0–3 | Project foundation | Git repository, Docker Compose, frontend, backend, PostgreSQL. |
| Hours 3–7 | Failure simulation | Implement database/API failure controls and reliable reset. |
| Hours 7–11 | Monitoring | Health checks, logs, metrics, incident detection. |
| Hours 11–16 | AI Agent | LLM integration, investigation tools, root-cause workflow. |
| Hours 16–20 | Remediation | Controlled restart tool, execution flow, recovery verification. |
| Hours 20–23 | Guardrails | Risk classification, policies, approval and blocking. |
| Hours 23–27 | Additional scenarios | API/configuration failures and supporting recovery paths. |
| Hours 27–30 | Closed-loop recovery | Failed remediation, re-investigation, rollback/escalation. |
| Hours 30–33 | UI polish | Dashboard, investigation trace, timeline, approval UX. |
| Hours 33–35 | Demo hardening | Repeat the complete demo until reliable. |
| Hours 35–36 | Presentation | Pitch, architecture explanation, demo sequence, jury Q&A. |

# 14. Technical Differentiation

Evidence-driven root-cause analysis rather than answer-only AI.

Tool-based agent execution rather than a chatbot-only interface.

Policy-governed autonomy: the AI proposes, but the safety engine governs.

Closed-loop verification after every remediation.

Re-investigation when the first remediation fails.

Rollback/escalation rather than uncontrolled repeated execution.

Vendor-neutral, lightweight architecture suitable for a reproducible hackathon environment.

Visible audit trail showing evidence, reasoning outcome, risk, action and result.

# 15. Expected Jury Questions and Defense

“AWS/Datadog/Microsoft already do this. What is new?”

We do not claim to invent autonomous SRE. Sentinel demonstrates a lightweight, vendor-neutral architecture centered on transparent evidence, explicit risk governance, controlled tools and closed-loop recovery.

“What happens if the AI makes a wrong decision?”

The LLM does not receive unrestricted infrastructure access. Every action passes through the policy engine, which can allow, require approval, or block it.

“Why not use traditional automation?”

Traditional automation follows predefined rules. Sentinel uses an agentic investigation loop to gather evidence, form a diagnosis, choose tools and adapt when a remediation fails.

“How do you measure success?”

Primary KPI is MTTR in the controlled benchmark. Additional metrics include detection time, diagnosis time, remediation time, successful recovery rate and human escalation rate.

# 16. MVP Success Criteria

A real application can be deliberately broken.

Sentinel detects the failure automatically.

The AI gathers real evidence from the environment.

The AI produces a defensible root-cause explanation.

The AI proposes a remediation action.

The safety engine prevents unsafe execution.

A permitted recovery action is actually executed.

The system verifies recovery using real health checks.

A failed remediation can trigger re-investigation or escalation.

The dashboard clearly displays the complete incident lifecycle.

# 17. Final Project Pitch

“Sentinel is a policy-governed autonomous SRE agent that detects software incidents, investigates them using real operational evidence, plans and executes safe remediation, and verifies recovery. The AI reasons, the policy engine governs, the executor acts, and the verifier decides whether recovery actually happened.”

# 18. Final Product Identity

Project: Sentinel — Autonomous SRE

Tagline: Detect. Diagnose. Safely Recover. Verify.

Core Value Proposition: Reduce incident recovery time while keeping AI autonomy controlled, explainable and auditable.